Bridge MCP

Bidirectional Figma Token Sync

Implementation Plan (MCP + Glass Architecture)

# Architecture Principle

The Glass has zero business logic. All sync algorithms, conflict detection, and Figma API calls live in the headless MCP server. The Glass extension (VS Code/Cursor) simply reads MCP Resources for display and calls MCP Tools for user actions.

| Layer | Owns | Does NOT own |
| --- | --- | --- |
| Bridge MCP | OAuth, API calls, diff engine, SQLite, conflict detection, MCP protocol | Any UI rendering |
| Glass Extension | Status panels, conflict modals, ghost overlays, user interaction | Sync logic, API calls, data storage |

# New MCP Surface Area

## MCP Resources (read-only, auto-refresh)

| Resource URI | Returns |
| --- | --- |
| bridge://figma-connection | { connected: bool, fileName, lastSync, permissions } |
| bridge://sync-status | { totalTokens, synced, pending, conflicts, lastCheck } |
| bridge://pending-conflicts | Array of { tokenId, tokenName, figmaValue, codeValue, deltaE } |
| bridge://sync-history | Array of { action, tokenId, direction, timestamp } |

## MCP Tools (callable actions)

| Tool Name | Purpose |
| --- | --- |
| bridge_figma_connect | Initiates OAuth flow, returns auth URL for browser |
| bridge_figma_link_file | Links a Figma file to this project (takes fileKey) |
| bridge_sync_pull | Fetches latest Figma Variables, runs diff, applies non-conflicts |
| bridge_sync_push | Promotes code-only tokens to Figma Variables |
| bridge_resolve_conflict | Resolves one conflict: { tokenId, resolution: 'figma' ¦ 'code' ¦ 'alias' } |
| bridge_resolve_all | Bulk resolve: { resolution: 'accept_all_figma' ¦ 'keep_all_code' } |

# Phase 1: MCP Foundation (Week 1-2)

Goal: Extend the MCP server with Figma connectivity and database schema

## Sprint 1.1: OAuth via MCP Tool

Agent: Flash / Haiku

File: bridge-mcp/src/services/FigmaAuthService.ts

- Implement OAuth 2.0 PKCE flow

- bridge_figma_connect tool returns { authUrl } for browser redirect

- MCP server listens on localhost callback port for OAuth code

- Store tokens in system keychain (keytar) or .bridge/credentials.json

- Auto-refresh before expiration

## Sprint 1.2: Database Schema

Agent: Flash / Haiku

File: bridge-mcp/src/db/migrations/002_figma_sync.sql

Add tables to bridge-registry.db:

- figma_connections — file_key, team_id, last_sync_at

- token_source — token_id, origin ('figma' | 'code'), figma_variable_id

- sync_history — action, direction, token_id, timestamp

- pending_conflicts — token_id, figma_value, code_value, created_at

## Sprint 1.3: Figma API Service

Agent: Sonnet / Pro (API complexity)

File: bridge-mcp/src/services/FigmaAPIService.ts

- getVariables(fileKey) — GET /v1/files/:key/variables/local

- getVariableCollections(fileKey)

- createVariable(fileKey, collectionId, name, resolvedValue)

- updateVariable(fileKey, variableId, resolvedValue)

- Handle rate limits with exponential backoff

## Sprint 1.4: Register MCP Resources

Agent: Flash / Haiku

File: bridge-mcp/src/server.ts

- Register bridge://figma-connection resource

- Register bridge://sync-status resource

- Register bridge://pending-conflicts resource

- All read from SQLite, auto-refresh on change

# Phase 2: Sync Engine (Week 3-4)

Goal: Build the diff algorithm and MCP Tools for sync operations

## Sprint 2.1: Three-Way Diff Engine

Agent: Sonnet / Pro (complex algorithm)

File: bridge-mcp/src/core/TokenSyncEngine.ts

Compare three sources:

- Figma Variables (live API fetch)

- bridge-registry.db (last synced snapshot)

- tailwind.config.ts / CSS variables (current code)

Output diff categories: FIGMA_ADDED, CODE_ADDED, FIGMA_MODIFIED, CODE_MODIFIED, CONFLICT, FIGMA_DELETED, ORPHANED

## Sprint 2.2: Sync Tools

Agent: Sonnet / Pro

File: bridge-mcp/src/tools/syncTools.ts

- bridge_sync_pull: Runs diff, auto-applies non-conflicts, queues conflicts

- bridge_sync_push: Takes { tokenIds }, pushes to Figma via createVariable

- bridge_resolve_conflict: Takes { tokenId, resolution }, updates both sides

- bridge_resolve_all: Bulk resolution for conflict explosion scenarios

## Sprint 2.3: Webhook Handler

Agent: Flash / Haiku

File: bridge-mcp/src/ingestion-server.ts (extend)

- POST /figma-webhook endpoint

- Verify passcode from Figma

- On FILE_UPDATE event, trigger TokenSyncEngine.diff()

- Debounce 100ms to avoid rapid-fire updates

- Update bridge://sync-status resource (triggers Glass refresh)

# Phase 3: Glass UI (Week 5-6)

Goal: Visual observability in VS Code/Cursor extension

Key principle: Glass components read MCP Resources and call MCP Tools. Zero business logic.

## Sprint 3.1: Sync Status Panel

Agent: Sonnet / Pro (VS Code Webview)

File: bridge-glass/src/panels/SyncStatusPanel.tsx

- Polls bridge://sync-status resource

- Displays: Connected file, last sync, token counts

- Ambient indicator: green (synced) / amber (pending) / red (conflicts)

- "Sync Now" button calls bridge_sync_pull tool

- "Connect Figma" button calls bridge_figma_connect, opens auth URL

## Sprint 3.2: Conflict Resolution Modal

Agent: Sonnet / Pro

File: bridge-glass/src/modals/ConflictModal.tsx

- Reads bridge://pending-conflicts resource

- Displays side-by-side: Figma value | Code value

- Visual preview (color swatch with CIEDE2000 ΔE)

- Action buttons call bridge_resolve_conflict tool

- Bulk actions call bridge_resolve_all tool

## Sprint 3.3: Mithril Linter Integration

Agent: Sonnet / Pro

File: bridge-mcp/src/core/MithrilLinter.ts (extend)

- New violation: SYNC-001 (Token out of sync with Figma)

- New violation: SYNC-002 (Orphaned token, no Figma mapping)

- Quick Fix suggestions reference bridge_sync_pull / bridge_sync_push

- Include in Mithril Safety Score (MSS) calculation

# Phase 4: Polish (Week 7-8)

Goal: Audit trail, error handling, governance dashboard

## Sprint 4.1: Sync History Resource

Agent: Flash / Haiku

- bridge://sync-history resource with pagination

- Filter by direction, token type, date range

- bridge_export_sync_history tool outputs JSON/CSV

## Sprint 4.2: Error Handling

Agent: Sonnet / Pro

- Rate limit handling (429) with exponential backoff

- Permission errors surface in bridge://figma-connection

- Offline detection: queue writes, retry on reconnect

- Token expiration: auto-refresh or prompt re-auth

## Sprint 4.3: CI/CD Integration

Agent: Flash / Haiku

- bridge sync --check CLI command for CI pipelines

- Exit code 1 if conflicts exist

- GitHub Action wrapper

# New File Map

## Bridge MCP (Headless Engine)

| File | Purpose |
| --- | --- |
| src/services/FigmaAuthService.ts | OAuth PKCE + token refresh |
| src/services/FigmaAPIService.ts | Variables API wrapper |
| src/core/TokenSyncEngine.ts | Three-way diff algorithm |
| src/tools/syncTools.ts | MCP Tool handlers |
| src/resources/syncResources.ts | MCP Resource handlers |
| src/db/migrations/002_figma_sync.sql | Schema extension |

## Bridge Glass (VS Code Extension)

| File | Purpose |
| --- | --- |
| src/panels/SyncStatusPanel.tsx | Sidebar status view |
| src/modals/ConflictModal.tsx | Conflict resolution UI |
| src/hooks/useMCPResource.ts | Resource polling hook |
| src/hooks/useMCPTool.ts | Tool invocation hook |

# Summary

This revised plan respects the MCP + Glass architecture:

- All sync logic lives in the headless MCP server

- Glass extension only reads Resources and calls Tools

- Works with any MCP host (Cursor, VS Code, CLI, CI/CD)

- No Electron dependency — portable to any environment

Timeline: 6-8 weeks, same as before

Key difference: OAuth and sync engine are MCP-native, not Electron-bound

Document generated for Bridge MCP implementation planning